Sprint 2 Report:

Shared Spoons, Team Foodies, 4 Nov 2024

• Actions to stop doing:

* The team should stop moving ahead if others are behind.
* The team should stop picking up tasks outside of the sprint.

• Actions to start doing:

* The team should start helping the backlog devs if they are ahead, instead of moving to future tasks.

• Actions to keep doing:

* The team should keep meeting in the library because we accomplish a lot there.
* The team should continue to have daily calls or meetups because it is allowing for good progress tracking and unblocking.
* The team should continue to ask questions in the group chat because it allows for fast unblocking.
* The team should continue to post updates on discord because it is good for organization.

• Work completed/not completed:

* Completed
* As a user, I would like to see my profile page so that I can view my past posts and interactions
* As a user, I would like to be able to make a post to show my friends what I am eating
* As a user, I would like to follow and unfollow accounts so that I can make a network of friends
* Not Completed
* NA

• Work completion rate:

* Stories completed: 3 User
* Hours completed: 30 per person.
* Days worked: 10 out of 14 estimated per person
* Oct 23 (3.5 Hours / Person): As a user, I would like to see my profile page so that I can view my past posts and interactions
* Oct 24 (3.5 Hours / Person): As a user, I would like to see my profile page so that I can view my past posts and interactions
* Oct 25 (3.5 Hours / Person): As a user, I would like to see my profile page so that I can view my past posts and interactions
* Oct 28 (3.5 Hours / Person): As a user, I would like to see my profile page so that I can view my past posts and interactions
* Oct 29 (3.5 Hours / Person): As a user, I would like to be able to make a post to show my friends what I am eating
* Oct 30 (2.5 Hours / Person): As a user, I would like to be able to make a post to show my friends what I am eating
* Oct 31 (2.5 Hours / Person): As a user, I would like to be able to make a post to show my friends what I am eating / As a user, I would like to follow and unfollow accounts so that I can make a network of friends
* Nov 1 (2.5 Hours / Person): As a user, I would like to be able to make a post to show my friends what I am eating / As a user, I would like to follow and unfollow accounts so that I can make a network of friends
* Nov 4 (2.5 Hours / Person): As a user, I would like to be able to make a post to show my friends what I am eating / As a user, I would like to follow and unfollow accounts so that I can make a network of friends
* Nov 5 (2.5 Hours / Person): As a user, I would like to be able to make a post to show my friends what I am eating / As a user, I would like to follow and unfollow accounts so that I can make a network of friends

Burn Up Chart:

