Sprint 3 Report:

Shared Spoons, Team Foodies, 18 Nov 2024

• Actions to stop doing:

* The team should stop working on things out of priority order.

• Actions to start doing:

* The team should start completing the smaller details of components before moving on to eliminate tech debt.

• Actions to keep doing:

* The team should keep meeting in the library because we accomplish a lot there.
* The team should continue to have daily calls or meetups because it is allowing for good progress tracking and unblocking.
* The team should continue to ask questions in the group chat because it allows for fast unblocking.
* The team should continue to post updates on discord because it is good for organization.
* The team should continue to beta test and report errors.

• Work completed/not completed:

* Completed
* As a user, I would like to be able to alter my own account information
* As a user, I would like to have a usable to-eat list on the application
* As a user, I would like to be able to add other people’s foods to my to-eat list
* As a user, I would like to explore other unfollowed people’s posts in the explore tab.
* Not Completed
* NA

• Work completion rate:

* Stories completed: 4 User Stories
* Hours completed: 30 per person.
* Days worked: 10 out of 14 estimated per person
* Nov 6 (3.5 Hours / Person): As a user, I would like to be able to alter my own account information
* Nov 7 (3.5 Hours / Person): As a user, I would like to be able to alter my own account information
* Nov 8 (3.5 Hours / Person): As a user, I would like to be able to alter my own account information
* Nov 11 (3.5 Hours / Person): As a user, I would like to have a usable to-eat list on the application
* Nov 12 (3.5 Hours / Person): As a user, I would like to have a usable to-eat list on the application
* Nov 13 (2.5 Hours / Person): As a user, I would like to be able to add other people’s foods to my to-eat list
* Nov 14 (2.5 Hours / Person): As a user, I would like to be able to add other people’s foods to my to-eat list
* Nov 15 (2.5 Hours / Person): As a user, I would like to be able to add other people’s foods to my to-eat list / As a user, I would like to explore other unfollowed people’s posts in the explore tab
* Nov 18 (2.5 Hours / Person): As a user, I would like to explore other unfollowed people’s posts in the explore tab
* Nov 19 (2.5 Hours / Person): As a user, I would like to explore other unfollowed people’s posts in the explore tab

Burn Up Chart:

