Sprint 1 Report:

Shared Spoons, Team Foodies, 25 Oct 2024

• Actions to stop doing:

* The team should stop verbally assigning tasks because the task board can accomplish it alone and it leads to confusion.
* The team should stop picking up overlapping tasks because it leads to merge conflicts.

• Actions to start doing:

* The team should start relying on the task board more because it allows for cut and clear communication.
* The team should start meeting in the library for longer periods of time because it allows for great team work and higher rates of completion.

• Actions to keep doing:

* The team should keep meeting in the library because we accomplish a lot there.
* The team should continue to have daily calls or meetups because it is allowing for good progress tracking and unblocking.
* The team should continue to ask questions in the group chat because it allows for fast unblocking.
* The team should continue to post updates on discord because it is good for organization.

• Work completed/not completed:

* Completed
* As a user, I would like to be able to sign up and log in to an account.
* Not Completed
* NA

• Work completion rate:

* Stories completed: 1 User
* Hours completed: 30 per person.
* Days worked: 10 out of 14 estimated per person
* Oct 14 (3.5 Hours / Person): As a user, I would like to be able to sign up and log in to an account.
* Oct 15 (3.5 Hours / Person): As a user, I would like to be able to sign up and log in to an account.
* Oct 16 (3.5 Hours / Person): As a user, I would like to be able to sign up and log in to an account.
* Oct 17 (3.5 Hours / Person): As a user, I would like to be able to sign up and log in to an account.
* Oct 18 (3.5 Hours / Person): As a user, I would like to be able to sign up and log in to an account.
* Oct 21 (2.5 Hours / Person): As a user, I would like to be able to sign up and log in to an account.
* Oct 22 (2.5 Hours / Person): As a user, I would like to be able to sign up and log in to an account.
* Oct 23 (2.5 Hours / Person): As a user, I would like to be able to sign up and log in to an account.
* Oct 24 (2.5 Hours / Person): As a user, I would like to be able to sign up and log in to an account.
* Oct 25 (2.5 Hours / Person): As a user, I would like to be able to sign up and log in to an account.

Burn Up Chart:

